| Expert Request Form |  | Request number: (Allocated by the Czech Development Agency) |
| --- | --- | --- |
| Title: “Increasing energy efficiency in collective housing buildings in Maglaj “ |  |  |
| Expected field of expertise: Energy Efficiency / Ecology |  |  |
| Partner country: Bosnia and Herzegovina |  | Region/town/locality: Maglaj-Canton Zenica Doboj-Federation of Bosnia and Herzegovina |
| Expected Start and End Dates: From juli 2017 Until decembar 2018 |  | Total amount of days in the field: 500 |
| Expected Czech ODA financial contribution (EUR): 500.000,00 | Estimated co-financing from the partner institution (financial contribution in EUR/ in kind in detail) 50.000,00 |  |
| Applicant / Partner Institution: Name, type, mail and web address of partner institution; name and position of responsible manager/contact person, phone, fax, e-mail. - Municipality of Maglaj – LOCAL COORDINATOR Općina Maglaj - local governance - Viteška 4, 74 250 Maglaj, Bosnia and Herzegovina - http://www.maglaj.ba, e-mail: opcina@maglaj.ba - Beslagic Nermin – Department for Local Development, Business and Entrepreneurship - tel: +387 32 609 550, fax: +387 32 609 551 |  |  |
| Context and rationale |  |  |
| Context: Problem analysis. Please explain current situation and why the expert is requested (what is his/her added value). The municipality Maglaj is a geographical, climate, natural and economic area located around the river Bosna. Territorially and administratively it is a part of the canton Zenica-Doboj. With an area of 288 km2 and 25´000 inhabitants it belongs to average sized municipalities in the canton and Federation of Bosnia & Herzegovina. The municipality is connected with the rest of the country through the M-17 highway that links the north and south of BiH as well as through the railway connection Ploce - Bosanski Samac. More precisely, Maglaj is located within the triangle Beogra-Zagreb-Sarajevo, with a distance of 125km from Sarajevo, 280km from Zagreb and 280km from Beograd. Considering the detorioration and war, the city of Maglaj currently does not posses a functional heating system. The citizens of Maglaj are heating their homes on individual basis including public institutions, private homes and apartment buildings, where every apartment is suplied seperatly When talking about collective housing, 85% of buildings in Bosnia & Hercegovina are not adequately isolated, whilst those build before 1970 are not isolated at all. Adding to the already bad conditions adds the absence of any investment for the past 30 years. In such buildings energy is practically thrown away, whilst households spent up to 40% of their income for heating, which is significantly above the threshold of energy poverty (10% of income) Inefficient use of energy combined with continuously growing prices put household at disadvantages, especially those with lower income. Subsequently this is linked to ecological issues that the world faces nowadays. On one side the absence and insecurity of sustainable energy and on the other side pollution of the environment and climate change as a consequence of abundant energy consumption. The concept of this project is to reduce the negative impacts and also to have sustainable development of efficient energy usage. Energy efficiency makes us less vulnerable to outages, reduces pollution and directly improves the life quality of citizens. The intetion of thes planned actions is to show that through combined efforts within the sector of energy efficiency in housing and increas in capacity and transfer of knowledge can significantly improve the quality of life for citizens. Regarding this a multidisciplinary project was developed that encompasses: - Support housing commitees to improve their means to maintain and regulate buildings - Gathering different interest groups with the aim to develop new financial and implementation models for energy efficiency - Execution of the project to outline the benefits of energy efficiency and raise awareness among the population The project foresees the drafting of the final action plan as well as the implementation in housholds, the heating of facades and replacement of woodwork in chosen locations. Furthermore, monitoring and assesing the results is of grave importance in order to promote the benefits among the citizens. The value of the project is based on heating about 35 housing buildings, respectively about 20´000m2 of energy efficient facade. The realization of this project will contribute to the global movement to reduce pollution and emissions in the atmosphere, which is an international obligation of BiH. The cooperation with future donators would encompass the transfer of the know-how and necessary skills for the construction of said systems. The project would be executed by local companies in order to support and boost the local economy. According to the latest analysis we estimate that the value of the investment would be 550´000´€. Main steps: - Drafting and creating the project and preparation of the tender - Choosing of the construction company - Acquirement of the necessary equipment - Carrying out and completing the project of energy efficiant district heating in the municipality Maglaj Summary: The goal is to create the necassary conditions for a fuctionining life, work and rest within the municipality Maglaj. Therefore, energy efficiency in housing is of major importance, which next to its obvious functions also has several other benefits like the reduction of emissions, ecologicaly sustainable concept that does not endange the existing surruoundings and mostly the economic efficiency that would lower the cost for the municipality. |  |  |
| Expected outputs and outcomes: Please, explain, what is expected from the expert in detail (elaboration of analysis, seminar, forum, etc. ) and when and how those outcomes will be used. Expected results: - Reduction of energy consumption by 40%, thus reducing emission and pollution - Increasing energy efficiency for buildings of 3000 inhabitants of Maglaj - Employing local companies for construction and maintaining jobs |  |  |
| Role of the applicant/partner organisation and roles of other key partners: Please describe briefly the roles and responsibilities of key project stakeholders and their relation towards the expert (towards his/her work). Partnership: Donator – Czesh Republic Devolopment Cooperation, transfer of the know-how and delivery of the necessary equipment, co-financing, preparation of permissions and licenses and the regulation of property related questions Federation of BiH – co-financing |  |  |
| Complementarity: Analysis of other relevant development interventions executed by the government (or) in co-operation with other donors, complementarity of the requested intervention with activities carried out so far. The municipality Maglaj has submitted the mentioned project to several state institutions in BiH without success. Furthermore, the project has been presented to international organizations (UNDP, GIZ etc) but currently only donations of smaller amounts are available. |  |  |
| Date and Signature: Place, date, name of authorised person within applicant institution and his/her signature, stamp. Maglaj, 28.02.2017. godine Mirsad Mahmutagić Mayor of Maglaj |  |  |