| Expert Request Form |  | Request number: (Allocated by the Czech Development Agency) |
| --- | --- | --- |
| Title: “ Construction of a district heating system in Maglaj“ |  |  |
| Expected field of expertise: Energy Efficiency / Ecology |  |  |
| Partner country: Bosnia and Herzegovina |  | Region/town/locality: Maglaj-Canton Zenica Doboj-Federation of Bosnia and Herzegovina |
| Expected Start and End Dates: From juli 2017 Until decembar 2018 |  | Total amount of days in the field: 500 |
| Expected Czech ODA financial contribution (EUR): 2.000.000,00 | Estimated co-financing from the partner institution (financial contribution in EUR/ in kind in detail) 200.000,00 |  |
| Applicant / Partner Institution: Name, type, mail and web address of partner institution; name and position of responsible manager/contact person, phone, fax, e-mail. - Municipality of Maglaj – LOCAL COORDINATOR Municipality Maglaj - local governance - Viteška 4, 74 250 Maglaj, Bosnia and Herzegovina - http://www.maglaj.ba, e-mail: opcina@maglaj.ba - Beslagic Nermin – Department for Local Development, Business and Entrepreneurship - tel: +387 32 609 550, fax: +387 32 609 551 |  |  |
| Context and rationale |  |  |
| Context: Problem analysis. Please explain current situation and why the expert is requested (what is his/her added value). The municipality Maglaj is a geographical, climate, natural and economic area located around the river Bosna. Territorially and administratively it is a part of the canton Zenica-Doboj. With an area of 288 km2 and 25´000 inhabitants it belongs to average sized municipalities in the canton and Federation of Bosnia & Herzegovina. The municipality is connected with the rest of the country through the M-17 highway that links the north and south of BiH as well as through the railway connection Ploce - Bosanski Samac. More precisely, Maglaj is located within the triangle Beogra-Zagreb-Sarajevo, with a distance of 125km from Sarajevo, 280km from Zagreb and 280km from Beograd. Considering the detorioration and war, the city of Maglaj currently does not posses a functional heating system. The citizens of Maglaj are heating their homes on individual basis including public institutions, private homes and apartment buildings, where every apartment is suplied seperatly. Households mostly use wood raw material that is localy available and partly coal, whilst public institutions use mainly brikets, destillate oil and coal. The municipality Maglaj has conducted research to ascertain the feasibility of a district heating system with focus on the following points: - Analysis of the current heating system - Determination of potential biomass - Delivery of a conceptual technical solution for a heating system based on biomass - Conducting a survey to determine willingness of citizens - Conducting a comprehensive financial analysis The research suggests institutional, financial and structural improvement due to district heating based on biomass within the city of Maglaj, whilst reducing pollution and emission. Current heating system The average consumption of fuel per houshold in Maglaj, based on interviews conducted with citizens, is 10m3 of wooden biomass, which costs 650km for an apartment of 68m2. Consequently, a household pays 125km per month, respectivly 1.84km/m2 with a consumption of 120 kW/m2. According to research the district heating of Maglaj was regulated until 1992 through two boiler-rooms, which used heating oil as fuel. Each boiler-room had the capacity to produce 7MW. Nowdays, the boiler-rooms are inoperative due to outdated technology and long period without usage. The capacity of these two boiler-rooms will be used as a measurment for the first phase of the project. To determine the consumption per m2 following parameters have been taken into account: Public Institutions - 95 W/m2, Business & Housing Buildings - 90 W/m2, Apartments - 80 W/m2, Individualna kuća - 110 W/m2, Planirana nova izolovana zgrada - 70 W/m2. A district heating represents one of the most important conditions for life, work and rest of the citizens. This project foresees the construction of boiler-rooms/heating plants with a capacity of 7MW and hot water pipelines. The realization of this project will contribute to the global movement to reduce pollution and emissions in the atmosphere, which is an international obligation of BiH. The cooperation with future donators would encompass the transfer of the know-how and necessary skills for the construction of a district heating. The project would be executed by local companies in order to support and boost the local economy. The municipality Maglaj has already established cooperation with the Czech firm Eveco-Brno, which has respectable experience within this field of work. According to the latest analysis we estimate that the value of the investment would be 2´200´000 € Main steps: - Drafting and creating the project and preparation of the tender - Choosing of the construction company - Acquirement of the necessary equipment - Carrying out and completing the project of energy efficiant district heating in the municipality Maglaj Summary: The goal is to create the necassary conditions for a fuctionining life, work and rest within the municipality Maglaj. Therefore, the district heating is of major importance, which next to its obvious functions also has several other benefits like the reduction of emissions, ecologicaly sustainable concept that does not endange the existing surruoundings and mostly the economic efficiency that would lower the cost for the municipality. |  |  |
| Expected outputs and outcomes: Please, explain, what is expected from the expert in detail (elaboration of analysis, seminar, forum, etc. ) and when and how those outcomes will be used. Expected results: - Reduction of fossil fuel emissions - Establishing functioning district heating system for 6000 inhabitants of Maglaj - Employing local companies for construction and maintaining jobs |  |  |
| Role of the applicant/partner organisation and roles of other key partners: Please describe briefly the roles and responsibilities of key project stakeholders and their relation towards the expert (towards his/her work). Partnership: Donator – Czesh Republic Devolopment Cooperation, transfer of the know-how and delivery of the necessary equipment, co-financing, preparation of permissions and licenses and the regulation of property related questions Federation of BiH – co-financing |  |  |
| Complementarity: Analysis of other relevant development interventions executed by the government (or) in co-operation with other donors, complementarity of the requested intervention with activities carried out so far. The municipality Maglaj has submitted the mentioned project to several state institutions in BiH without success. Furthermore, the project has been presented to international organizations (UNDP, GIZ etc) but currently only donations of smaller amounts are available. |  |  |
| Date and Signature: Place, date, name of authorised person within applicant institution and his/her signature, stamp. Maglaj, 28.02.2017. godine Mirsad Mahmutagić Mayor of Maglaj |  |  |