| Expert Request Form |  | Request number: (Allocated by the Czech Development Agency) |
| --- | --- | --- |
| Title: “ Restoration and reconstruction of the devastated street lights in Maglaj“ |  |  |
| Expected field of expertise: Energy efficiency |  |  |
| Partner country: Bosnia and Herzegovina |  | Region/town/locality: Maglaj-Canton Zenica Doboj-Federation of Bosnia and Herzegovina |
| Expected Start and End Dates: From juli 2017 Until decembar 2018 |  | Total amount of days in the field: 500 |
| Expected Czech ODA financial contribution (EUR): 400.000,00 | Estimated co-financing from the partner institution (financial contribution in EUR/ in kind in detail) 60.000,00 |  |
| Applicant / Partner Institution: Name, type, mail and web address of partner institution; name and position of responsible manager/contact person, phone, fax, e-mail. - Municipality of Maglaj – LOCAL COORDINATOR Municipality Maglaj - local governance - Viteška 4, 74 250 Maglaj, Bosnia and Herzegovina - http://www.maglaj.ba, e-mail: opcina@maglaj.ba - Beslagic Nermin – Department for Local Development, Business and Entrepreneurship - tel: +387 32 609 550, fax: +387 32 609 551 |  |  |
| Context and rationale |  |  |
| Context: Problem analysis. Please explain current situation and why the expert is requested (what is his/her added value). With the goal to reconstruct the street lighting within the area of the municipality of Maglaj, as one of the most important conditions for life, work and rest of its citizens, this project intends to restore and reconstruct the most urgent parts of the cities street lights in an energy efficient manner. With regard to the catstrophic devestation caused by the elementary disaster – the floods from Mai that destroyed spaces intended for business, agricultural terain, cummunity infrastructure and many other material goods, which brought life in the city to a halt. 8000 inhabitants left their homes, whilst almost 2000 jobs were in scrutiny but safed through the combined effort of the municipality, entrepreneurs and international organizations. An important segment of the infrastructure of the municipality of Maglaj is the street lighting, which endured a vast amount of damage. Considering the great number of destroyed lights as well as the need to replace a significant part of the equipment, next to the restoration it is also necessary for the lights to undergo reconstruction and modernization taking into account their deterioration and energy inefficiency. The municipality has carried out a analyzis of the current condition of the street lights, in order to adequatly draft and prepare the project „Restoration and reconstruction of the devastated street lights in Maglaj” which would be used as an application toward potential donators. Taking into account the limited financial resources and the priority of the reconstruction, Maglaj has decided to implement the project step by step. The project will at first be focused on areas around the schools of the city, preschools, sports facilities as well as a vast number of citizens around these major reconstruction points. This project mainly aims at the restoration and disassembly of the current street lights, the installation of new wires, construction of the foundation, assembly of new lights, set up of control modules to regulate the new street lighting, which next to creating minimal conditions for work, life and rest of the citizens of the municipality Maglaj also has the objective to reduce energy wastage by 70%. The cooperation with future donators would encompass the transfer of the know-how and necessary skills for the construction and restoration of the street lighting. The project would be executed by local companies in order to support and boost the local economy. According to the latest analysis we estimate that the value of the investment would be 400´000 €. Main steps: - Drafting and creating the project and preparation of the tender - Choosing of the construction company - Acquirement of the necessary equipment - Carrying out and completing the project of energy efficiant street lighting in the municipality Maglaj Summary: The goal is to create the necassary conditions for a fuctionining life, work and rest within the municipality Maglaj. Therefore, the street lighting is of major importance, which next to its obvious functions also has several other benefits like the reduction of emissions, ecologicaly sustainable concept that does not endange the existing surruoundings and mostly the economic efficiency that would lower the cost for the municipality. |  |  |
| Expected outputs and outcomes: Please, explain, what is expected from the expert in detail (elaboration of analysis, seminar, forum, etc. ) and when and how those outcomes will be used. Expected results: The reduction of energy usage by 70% which translates to ca. 50´000 € annually. The implementation of functional and quality street lighting for 25´000 citizens of the municipality Maglaj as well as the employment of local companies in order to stimulate the economy. |  |  |
| Role of the applicant/partner organisation and roles of other key partners: Please describe briefly the roles and responsibilities of key project stakeholders and their relation towards the expert (towards his/her work). Partnerships: Donator – Czesh Republic Devolopment Cooperation, transfer of the know-how and delivery of the necessary equipment, co-financing, preparation of permissions and licenses and the regulation of property related questions |  |  |
| Complementarity: Analysis of other relevant development interventions executed by the government (or) in co-operation with other donors, complementarity of the requested intervention with activities carried out so far. The municipality Maglaj has submitted the mentioned project to several state institutions in BiH without success. Furthermore, the project has been presented to international organizations (UNDP, GIZ etc) but currently only donations of smaller amounts are available. |  |  |
| Date and Signature: Place, date, name of authorised person within applicant institution and his/her signature, stamp. Maglaj, 28.02.2017. godine Mirsad Mahmutagić Mayor of Maglaj |  |  |