| Expert Request Form |  | Request number: (Allocated by the Czech Development Agency) |
| --- | --- | --- |
| Title: “Izgradnja postrojenja za prečišćavanje i tretman otpadnih voda “ |  |  |
| Expected field of expertise: Ekologija |  |  |
| Partner country: Bosnia and Herzegovina |  | Region/town/locality: Maglaj-Canton Zenica Doboj-Federation of Bosnia and Herzegovina |
| Expected Start and End Dates: From juli 2017 Until Juli 2019 |  | Total amount of days in the field: 730 |
| Expected Czech ODA financial contribution (EUR): 1.800.000,00 | Estimated co-financing from the partner institution (financial contribution in EUR/ in kind in detail) 150.000,00 |  |
| Applicant / Partner Institution: Name, type, mail and web address of partner institution; name and position of responsible manager/contact person, phone, fax, e-mail. - Municipality of Maglaj – LOCAL COORDINATOR Općina Maglaj - local governance - Viteška 4, 74 250 Maglaj, Bosnia and Herzegovina - http://www.maglaj.ba, e-mail: opcina@maglaj.ba - Beslagic Nermin – Department for Local Development, Business and Entrepreneurship - tel: +387 32 609 550, fax: +387 32 609 551 |  |  |
| Context and rationale |  |  |
| Context: Problem analysis. Please explain current situation and why the expert is requested (what is his/her added value). Strateški značaj projekta „Izgradnja postojenja za prečišćavanje otpadnih voda i glavnog kanalizacionog kolektora za otpadne vode iz domaćinstava i industrijskih pogona općine Maglaj“ u segmentu zaštite voda i okoliša, ogleda se u činjenici da se njime rješava tretman otpadnih voda za oko 25 hiljada stanovnika općine Maglaj, a sve prema planovima razvoja. Kapacitet uređaja projektovan je za 15 hiljada stanovnika, sa mogućnošću proširenja na 25 hiljada stanovnika. Projektne aktivnosti su: - izgradnja glavnog sabirnog kolektora, - izgradnja postrojenja za mehanički tretman otpadnih voda - biološki tretman otpadnih voda S obzirom na postojeći kanalizacioni sistem, cilj je izgraditi sabirni kolektor koji će postojećih pet ispusta odnosno sve otpadne vode iz urbanih i industrijskih zona prikupiti u jedan sistem. Druga etapa izgradnje jeste izgradnja objekata za mehanički tretman otpadnih voda koji treba da omogući obradu procijenjenih ukupnih količina fekalnih i oborinskih voda na kraju planskog perioda (25.000 EBS). III. etape izgradnje objekata biološkog postrojenja za tretman otpadnih voda općine Maglaj odgovarajućeg kapaciteta od 15.000 EBS, a shodno potrebama obuhvata u prvom planskom periodu. Izgradnja postrojenja za prečišćavanje otpadnih voda općine Maglaj polučit će pozitivne rezultate na globalnom planu, jer će značajno utjecati na smanjenje zagađenja crnomorskog sliva, što je međunarodna obaveza BiH kao članice Međunarodne komisije za zaštitu resursa rijeke Dunav i punopravnog potpisnika Konvencija o Dunavu i Crnom moru i Okvirnog sporazuma o upravljanju rijekom Savom. Realizacija projekata zaštite voda, koji za cilj imaju dugoročno poboljšanje kvaliteta površinskih voda u BiH izvođenjem infrastrukture za prikupljanje i prečišćavanje otpadnih voda spadaju u visoko prioritetne investicije u odgovarajuća poboljšanja tehnologije i infrastrukture za prikupljanje i pročišćavanje otpadnih voda, čijom implementacijom se ispunjavaju ciljevi Nacionalne strategije iz oblasti upravljanja vodnim resursima, Federalne strategije zaštite okoliša, lokalnih akcionih planova zaštite okoliša (LEAP-a) te strategija razvoja općine Maglaj. Projekt se može realizirati isključivo sredstvima donatora, Fonda za zaštitu okoliša Federacije BiH, kao i sredstvima lokalne kontribucije (Vlada FBiH, općine i resorna ministarstva). |  |  |
| Expected outputs and outcomes: Please, explain, what is expected from the expert in detail (elaboration of analysis, seminar, forum, etc. ) and when and how those outcomes will be used. Očekivani rezultati su: - Uspostava funkcije kvalitetne odvodnje za 25.000 stanovnika općine Maglaj - Dugoročno poboljšanje kvaliteta života, okoliša i zdravlja ljudi - Angažovanje lokalnih kompanija u dijelu izvođenja radova te očuvanje radnih mjesta |  |  |
| Role of the applicant/partner organisation and roles of other key partners: Please describe briefly the roles and responsibilities of key project stakeholders and their relation towards the expert (towards his/her work). Partneri na projektu: Donator – Czesh Republic Devolopment Cooperation, prijenos know-how, projektovanje i isporuka opreme Općina Maglaj, sufinasiranje dijela radova, priprema dozvola i saglasnosti, rješavanje imovinskih pitanja i dr. Viši nivoi vlasti BiH - sufinasiranje |  |  |
| Complementarity: Analysis of other relevant development interventions executed by the government (or) in co-operation with other donors, complementarity of the requested intervention with activities carried out so far. Općina Maglaj je navedeni projekat aplicirala u bazu domaćih državnih institucija međutim isto do sada nije podržano. Takođe je isto aplicirano kod prisutnih međunarodnih organizacija (UNDP, GIZ i dr.) međutim trenutno su dostupne intervencije manjih obima. |  |  |
| Date and Signature: Place, date, name of authorised person within applicant institution and his/her signature, stamp. Maglaj, 28.02.2017. godine Mirsad Mahmutagić Mayor of Maglaj |  |  |