Annex No. 1

Supply Specification

Table of Contents

1	Abbreviations	2

2	Context	3

3	Scope of Supply	3

3.1	Subject of Supply	3

3.2	Items to be Supplied	5

3.3	General Conditions of Supply	6

4	Delivery Terms	6

4.1	Delivery under Incoterms	6

4.2	Tax Regime and Customs Clearance	7

4.3	Regulatory Approvals	7

5	Installation, Commissioning and Handover	8

5.1	Deployment Blueprint and Site Readiness Verification	8

5.2	Installation of Server Solutions and ICT Equipment	8

5.3	Security Baseline Configuration	9

5.4	Testing and Commissioning Documentation	9

5.5	Training	10

5.6	Final Handover	10

5.7	Warranty and Support	10

6	Delivery Timeframe	12

# Abbreviations

| Abbreviation | Description |
| --- | --- |
| BoQ | Bill of Quantities |
| DAP | Delivered at Place |
| DMMU | Disaster Management and Mitigation Unit |
| DNPW | Department of National Parks and Wildlife |
| DNS | Domain Name System |
| FD | Forestry Department of the Ministry of Green Economy and Environment |
| GIS | Geographic Information System |
| GEE | Google Earth Engine |
| GNSS | Global Navigation Satellite System |
| GPS | Global Positioning System |
| HQ | Headquarters |
| ICT | Information and Communication Technologies |
| MFNP | Ministry of Finance and National Planning |
| MoA | Ministry of Agriculture |
| MoT | Ministry of Tourism |
| NRSC | National Remote Sensing Centre |
| OGC | Open Geospatial Consortium |
| RAID | Redundant Array of Independent Disks |
| SLIM | Sustainable Landscape through Integrated Management |
| VAT | Value-Added Tax |
| WARMA | Water Resources Management Authority |
| WMS | Web Map Service |
| ZARI | Zambia Agricultural Research Institute |
| ZEMA | Zambia Environmental Agency |
| ZICTA | Zambia Information and Communications Technology Authority |
| ZMD | Zambia Meteorological Department |
| ZRA | Zambia Revenue Authority |

# Context

The SLIM project is being implemented by the Czech Development Agency from October 2023 to September 2027 and co-financed by the European Union and Sweden. Its aim is to introduce an integrated landscape management approach and contribute to increasing the resilience of ecosystems and preserving biodiversity in Zambia using freely accessible satellite data in areas such as forestry, agriculture, water management, and environmental protection, including predictions and mitigation of the destructive effects of natural disasters. This contract contributes to boosting of technological and technical capacities of selected Zambian government institutions whose mandates align with the aforementioned, specifically through the supply of hardware (specifically servers, disk arrays, firewall, UPS, laptops, personal computers, drones, plotter, scanners and GNSS / GPS devices), delivery of trainings in its use.

# Scope of Supply

## Subject of Supply

The Supplier shall deliver all hardware listed herein, including its configuration, testing, and handover to the designated beneficiaries. All equipment shall be new, unused, compliant with the minimum technical parameters provided in Annex No. 2 to the Contract, and compatible with the geospatial software environment envisaged to be set up under SLIM, as follows:

Server Delivery 1 – National Remote Sensing Centre (NRSC)

The server infrastructure delivered to the National Remote Sensing Centre (NRSC) shall support the operation of a centralized GIS platform based on the ArcGIS Enterprise ecosystem, serving as the core geospatial data infrastructure within the SLIM project.

The system will host and operate ArcGIS Enterprise together with ArcGIS Image Server for the management and publication of large raster datasets, particularly satellite imagery processed and managed by NRSC. The environment will also support administration and advanced data processing through Google Earth Engine (GEE) software.

The server will host a centralized Enterprise Geodatabase based on PostgreSQL with the PostGIS spatial extension, enabling the storage, management, and analysis of vector and raster spatial data. The system will function as a shared spatial data repository for multiple SLIM stakeholders, with datasets separated into dedicated database schemas to ensure data governance and security.

The server environment will operate on Rocky Linux or Proxmox VE and will be deployed in a virtualized infrastructure, supporting centralized data management, web-based GIS services, and web map applications for multiple stakeholder institutions.

It involves the delivery of two physical servers, one of which (the performance server) will be used by the NRSC to perform computationally intensive operations on satellite data. The second one (the GIS Server) will host several virtual machines on which individual ArcGIS Enterprise components and database will run. The exact configuration of the virtual machines will be provided by the GIS software solution implementer as part of the creation of the Deployment Blueprint. This server solution will also include a disk array used for server backups or file storage. The entire system must be backed up by a UPS, which will ensure a proper shutdown in the event of a power outage, and a firewall to ensure network security.

Server Delivery 2 – Forestry Department (FD)

The server infrastructure delivered to the Forestry Department shall support the operation of a GIS platform based entirely on open-source technologies, intended primarily for the internal operational needs of the institution. Unlike the centralized solution implemented at NRSC, this system will serve the FD directly and will focus on the management, updating, and dissemination of forestry-related spatial data. The solution will thus be built around an open-source GIS stack consisting of PostgreSQL with the PostGIS spatial extension as the central geodatabase, together with MapServer for the publication of geospatial services. Desktop access for users will be provided through QGIS, enabling editing, validation, and analytical work directly against the central spatial database.

The server environment will operate on Rocky Linux or Proxmox VE and will be deployed in a virtualized infrastructure and the system as a whole will host forestry datasets covering national, provincial, and local levels and will support the structured management of operational, validation, and reference data. Geospatial data will be made available through standardized OGC-compliant services, particularly WMS and WFS-T, allowing controlled sharing of datasets and integration with other systems where required.

Within this environment, two web-based mapping applications will be deployed: one designed for internal use by Forestry Department staff and a second application intended for public access to selected datasets and map services. The platform will also be prepared for future integration with a mobile data collection application being developed in parallel under the SLIM project, which is expected to support more than 340 field users.

The server infrastructure shall therefore support reliable database performance, publication of geospatial web services, and web-based mapping applications, while ensuring operational sustainability and maintainability in an environment with limited experience with server-based GIS solutions. The infrastructure shall further support standard backup procedures and operation within a virtualized server environment.

It involves the delivery of one physical server, which will host 2 virtual machines, one of which will serve as a database server and the other as an application server for running mapping applications. This server solution will also include a disk array for server backups and file storage. The entire system must be backed up by a UPS, which will ensure a proper shutdown in the event of a power outage, a firewall to ensure network security, and installed in a new rack cabinet.

Computer Delivery

Laptops and workstations supplied under this contract, specified in Annex No. 2, must be capable of supporting professional geospatial and environmental data processing workflows used within the SLIM project. In particular, the laptops / workstations must support:

- Operation of desktop GIS software, including ArcGIS Pro and QGIS

for spatial data editing, analysis, and visualization

- Processing and visualization of large raster datasets

including satellite imagery and other Earth Observation data

- Interaction with enterprise geodatabases (PostgreSQL/PostGIS)

including remote GIS services hosted on central servers

- Use of remote sensing and image processing software (e.g., SNAP/GEE)

for advanced analysis of satellite imagery

- Access to web-based GIS applications and geospatial services

- Simultaneous use of multiple GIS and analytical applications requiring high CPU, memory, graphics performance; handling of large spatial datasets (vector/raster).

## Items to be Supplied

The Supplier shall deliver the hardware equipment listed below. The detailed technical specifications, configuration requirements, and price structure are provided in Annex 2 - BoQ.

The supply includes the following main categories of equipment:

Server Infrastructure

- Server solution for the National Remote Sensing Centre (NRSC) – 1 unit

- Server solution for the Forestry Department (FD) – 1 unit

Computers

- Laptop for ArcGIS Pro – 18 units

- Laptop for QGIS – 55 units

- Workstations – 2 units

Large-format equipment

- A0 Scanners – 3 units

- A0 Plotter – 1 unit

All equipment shall be delivered, installed where applicable, and handed over to the designated beneficiaries in accordance with the technical parameters specified in the BoQ. The items are to be delivered to stakeholders, and respective locations, as stated and listed in Figure 1 below.

| Institution | Items to Receive | Units (Pcs) | Annex 2. Ref |
| --- | --- | --- | --- |
| National Remote Sensing Centre (NRSC) | Delivery Location: Ground Receiving Station, Chibombo District |  |  |
|  | Server Solution 1 | 1 | Sheet 1 |
| Forestry Department of the Ministry of Green Economy and Environment (FD) | Delivery Location: Headquarters, Lusaka City |  |  |
|  | Server Solution 2 | 1 | Sheet 2 |
|  | A0 Scanner | 1 | Sheet 5, Item 1 |
|  | A0 Plotter | 1 | Sheet 5, Item 2 |
|  | Laptop for QGIS | 20 | Sheet 4, Item 1 |
| Ministry of Finance and National Planning (MFNP) | Delivery Location: Headquarters, Lusaka City |  |  |
|  | Laptop for QGIS | 10 | Sheet 4, Item 1 |
| Disaster Management and Mitigation Unit (DMMU) | Delivery Location: Headquarters, Lusaka City |  |  |
|  | Laptop for ArcGIS Pro | 5 | Sheet 4, Item 2 |
|  | Laptop for QGIS | 10 | Sheet 4, Item 1 |
|  | Workstation | 1 | Sheet 3 |
| Zambia Meteorological Department (ZMD) | Delivery Location: Headquarters, Lusaka City |  |  |
|  | Laptop for ArcGIS Pro | 5 | Sheet 4, Item 2 |
|  | Laptop for QGIS | 10 | Sheet 4, Item 1 |
| Zambia Agricultural Research Institute (ZARI) | Delivery Location: Main Station, Chilanga, Lusaka District |  |  |
|  | A0 Scanners | 2 | Sheet 5, Item 1 |
|  | Laptop for ArcGIS Pro | 3 | Sheet 4, Item 2 |
|  | Laptop for QGIS | 5 | Sheet 4, Item 1 |
| Ministry of Agriculture (MoA) | Delivery Location: Headquarters, Lusaka City |  |  |
|  | Laptop for ArcGIS Pro | 5 | Sheet 4, Item 2 |
| Department of National Parks and Wildlife (DNPW) | Delivery Location: Headquarters, Chilanga, Lusaka District |  |  |
|  | Workstation | 1 | Sheet 3 |

Figure 1

## General Conditions of Supply

All supplied equipment shall be new, unused, and delivered with original manufacturer drivers, firmware, and valid manufacturer warranties. Each item shall be clearly labelled and inventoried according to the designated beneficiary institution and delivery location.

At the time of delivery, the Supplier shall provide the following documentation for all supplied:

- delivery note and asset list specifying individual serial numbers,

- warranty certificates,

- user manuals and installation guides in English.

For equipment requiring specific operational procedures (e.g., scanners or plotters), the Supplier shall also provide relevant operational and maintenance instructions, including on-site user training with a minimum duration of one (1) hour.

For the two server solutions delivered under this contract, the Supplier shall additionally provide the mandatory training specified in Annex No. 2. This shall include a minimum of two (2) man-days of training for each server solution and three (3) sets of training materials per solution. The training shall cover system administration, system configuration, basic troubleshooting, and the handover of operational documentation, ensuring that designated staff are capable of managing the servers following installation. The delivery will be considered completed only upon successful installation, commissioning, and acceptance per Chapter 5.

# Delivery Terms

## Delivery under Incoterms

All deliveries under this contract shall be made in accordance with Incoterms® 2020 – DAP (Delivered at Place). Under the DAP rule, the Supplier shall be responsible for packaging, handling, secure loading, international transportation, logistics, insurance, and delivery of the goods to the designated delivery location in Zambia. The Supplier shall bear all risks associated with the goods until their physical handover at the delivery site. The exact delivery locations and related logistical arrangements shall be defined in the Deployment Blueprint to be prepared by the Supplier in accordance with Chapter 5.1, at the first stage of delivery.

## Tax Regime and Customs Clearance

Procurements under the SLIM project are subject to VAT zero-rating and customs duty exemption in Zambia, as confirmed by official correspondence from the Zambia Revenue Authority (ZRA) attached as Annex No. 4.

In accordance with the ZRA confirmation, supplies made for the SLIM project qualify for VAT zero-rating under Group 2(d) of the Value Added Tax (Zero-rating) Order. The Supplier shall therefore issue invoices reflecting 0 % VAT, and all commercial documentation related to the supply shall clearly indicate the VAT zero-rated status of the goods.

Where the supplied goods are imported into Zambia, such imports may also qualify for customs duty exemption, provided that customs clearance is conducted using Additional Procedure Code (APC) 475 in the ASYCUDA World system, in accordance with applicable national procedures.

If applicable, the Supplier shall ensure that all goods are properly documented and prepared for import into Zambia and that all required documentation is made available for the customs clearance process. In accordance with ZRA guidance, customs clearance may require submission of the following documentation:

- copy of the Financing Agreement and related contractual documentation between the EU, the Czech Republic, and the implementing or beneficiary entities involved;

- duly completed CE 25 Declaration Form submitted by the authorized importing entity;

- the relevant Bill of Quantities (BoQ);

- related commercial shipment documentation, incl. invoices and transport documents.

The Supplier remains responsible for ensuring that all documentation required for customs clearance is complete and accurate. Where required for customs clearance, the Contracting Authority shall provide a copy of the relevant Financing Agreement or other supporting documentation. Any delays or additional costs arising from incomplete or incorrect documentation attributable to the Supplier shall be borne by the Supplier.

## Regulatory Approvals

Certain ICT equipment categories may require regulatory approval in Zambia prior to import clearance. The Supplier shall verify and comply with all applicable regulatory requirements related to the import and use of the supplied equipment. Where applicable, the Supplier shall ensure that all required approvals are obtained, and that complete and accurate technical documentation is submitted to the relevant authorities. The Supplier shall complete all necessary regulatory procedures in a timely manner so as not to delay delivery of the equipment. This concerns especially the following authorities, including but not limited to:

Zambia Information and Communications Technology Authority (ZICTA)

Certification may be required for ICT devices containing communication interfaces or radio-frequency components, including certain network or security equipment.

SMART Zambia Institute

Approval may be required for ICT infrastructure intended for use by public-sector institutions, particularly servers and related infrastructure. Accordingly, the Supplier shall consult the SMART Zambia Institute during the initial stage of implementation, as part of the preparation of the Deployment Blueprint (Section 5.1). The consultation shall be documented. At the same time, the Supplier shall request the presence of SMART Zambia Institute IT/HW specialists/officers at the time of configuration of the server solution.

# Installation, Commissioning and Handover

## Deployment Blueprint and Site Readiness Verification

At the beginning of the implementation period, the Supplier shall prepare a Deployment Blueprint defining the technical and logistical plan for installation of the delivered equipment. Sequencing of all technical services described below will form an essential part of the Blueprint.

The Deployment Blueprint shall include in particular:

- the intended server architecture and virtualization layout,

- network configuration and addressing scheme,

- storage configuration and data layout,

- baseline security configuration,

- the installation sequence and deployment schedule,

- the allocation of equipment to delivery locations,

- applicable acceptance and commissioning criteria.

As part of preparing the Deployment Blueprint, the Supplier shall verify basic site readiness for server installations. This verification shall include confirmation of:

- adequate rack space,

- stable power supply,

- required network connection points,

- physical access to the installation room, and

- physical security of the installation environment.

Any deficiencies identified during this verification shall be documented. The Supplier shall prepare and submit the Deployment Blueprint within 30 calendar days from the Contract signature. The Contracting Authority shall review the Deployment Blueprint within 5 working days. Installation activities may commence only after the Blueprint has been approved.

## Installation of Server Solutions and ICT Equipment

The Supplier shall carry out the installation of all delivered hardware in accordance with the Deployment Blueprint.

Installation of server solutions shall be performed primarily on-site and shall include rack mounting, cabling, grounding, power connection, operating system installation and system configuration. Where applicable, virtualization environments shall be configured to support the intended software platforms.

For Server Solution 1, the supplier will set up 6 virtual machines with the following preliminary parameters:

|  | VM1 | VM2 | VM3 | VM4 | VM5 | VM6 |
| --- | --- | --- | --- | --- | --- | --- |
| CPU (cores) | 8 | 4 | 4 | 4 | 4 | 4 |
| RAM (GB) | 32 | 32 | 32 | 32 | 32 | 32 |
| Storage (GB) | 550 | 300 | 350 | 350 | 350 | 350 |

For Server Solution 2, the supplier will set up 2 virtual machines with the following preliminary parameters:

|  | VM1 | VM2 |
| --- | --- | --- |
| CPU (cores) | 16 | 16 |
| RAM (GB) | 64 | 64 |
| Storage (GB) | 550 | 1500 |

Final parameters will be fixed during the creation of Deployment Blueprint.

Network configuration shall include verification of IP addressing, subnet configuration, gateway settings, DNS resolution and routing, ensuring full integration of the servers into the beneficiary network environment and alignment with applicable ICT governance requirements of the SMART Zambia Institute, where relevant.

Installation of workstations and other ICT equipment shall include firmware and driver updates, installation of required system software, connectivity verification and functional testing. All device firmware shall be updated to the latest stable version available at the time of installation. Installation of applications (GIS software) will be done by CzDA.

## Security Baseline Configuration

During commissioning, the Supplier shall apply a baseline security configuration for all delivered systems.

This configuration shall include:

- activation and configuration of the operating system firewall,

- closure of non-essential ports and services,

- installation of current security updates,

- configuration of user access and administrative accounts.

All laptops shall be delivered with full-disk encryption enabled (e.g., BitLocker or an equivalent solution). The encryption status shall be verified during commissioning.

## Testing and Commissioning Documentation

Following installation, the Supplier shall perform functional and integration testing to verify that the delivered equipment operates in accordance with the agreed specifications.

Testing shall include, where applicable:

- hardware diagnostics,

- storage and RAID verification,

- network connectivity and performance checks,

- DNS and authentication validation,

- general system performance verification.

The Supplier shall prepare a Commissioning Report documenting the installation process, applied configuration, test results and operational status of all delivered equipment.

A final configuration documentation package shall also be provided, including the final system configuration, network settings, applied security measures and any deviations from the Deployment Blueprint.

## Training

For core infrastructure equipment, particularly the servers deployed at NRSC and the Forestry Department, the Supplier shall provide technical training covering system startup procedures, basic hardware administration, monitoring, backups and routine maintenance. The scope and schedule of training activities shall follow a plan detailed in the Deployment Blueprint.

Upon completion of each training activity, the Supplier shall submit a Training Report, incl.:

- a brief description of the training content,

- a signed attendance list,

- photographic documentation of the training sessions.

## Final Handover

After completion of installation, testing, documentation and training activities, the Supplier shall proceed with the final handover of the equipment to the Beneficiary.

A joint verification shall be conducted to confirm that:

- delivered items correspond to the delivery documentation,

- serial numbers match the supplied equipment,

- all required accessories, components and manuals have been provided.

Upon successful verification, a Handover Protocol shall be signed by the Supplier and the individual Beneficiaries. The delivery shall be considered complete once all the Handover Protocols have been signed and all required documentation has been submitted, culminating in a signature of the Acceptance Protocol between the Supplier and the Contracting Authority.

## Warranty and Support

The Supplier shall provide a minimum 24-month commercial warranty for all delivered hardware, covering defects in materials, workmanship and functional performance under normal operating conditions. Warranty service shall include component repair or replacement, transport logistics, labour, diagnostic procedures and firmware restoration where required to return the equipment to operational condition. Where defective equipment cannot be repaired on-site, the Supplier shall ensure advance replacement, temporary loan equipment or rapid return-to-service logistics. All repaired or replaced components shall retain the remaining portion of the original warranty period or receive a new warranty period in accordance with manufacturer policy, whichever is more favourable to the Beneficiary. Warranty and support services shall be available within Zambia, either through local service partners, authorized service centres or replacement logistics.

For server-related incidents, the Supplier shall provide an initial response within two to three working days, including remote diagnostics and determination of required corrective action, and shall ensure restoration of the system to operational conditions within five (5) working days, unless otherwise agreed in writing with the CzDA.

For all other equipment, the Supplier shall ensure that defects are remedied or the equipment restored to operational condition within ten (10) working days, unless otherwise agreed in writing with the CzDA.

# Delivery Timeframe

| Category | Work Part I: Core Infrastructure | Work Part II: User & Field Equipment |
| --- | --- | --- |
| Timeline | Day 1 – 90 | Day 90 – 120 |
| Hardware Accounted For | • Servers (NRSC, FD) + Virtualization • Central Storage & Disk Arrays • Racks & Network Modules • Desktop Workstations | • Notebooks (incl. full-disk encryption) • A0 Scanners (FD, ZARI) • Plotters (FD) |
| Technical Services | • Site Readiness Verification • Rack mounting, Cabling, Powering • OS Install & Network Integration • Security Baseline (Firewall, Ports) | • Firmware & Driver updates • Software installation & Testing • Scanner calibration • Verification of laptop encryption |
| Training | Admin Training (NRSC, FD): Storage management, system monitoring & maintenance | Provide relevant operational and maintenance instructions: Safe handling, Basic Setup & Routine Operation |
| Documentation and Milestones | • Deployment Blueprint • Customs Clearance Documents • Commissioning Report • Training Report • Acceptance Protocol | • Customs Clearance Documents • Commissioning Report • Training Report • Acceptance Protocol |
| Final Completion | Handover Start of min. 24M Warranty | Handover Start of min. 24M Warranty |